MODULE 3

VIDEO + AUDIO COMMUNICATION ANALYSIS

Implementation Plan  —  SpeechAI System

Tech Stack Frontend: React + TypeScript (Vite) + MediaRecorder (video + audio) + Recharts │ Backend: FastAPI — separate Module 3 service (port 8001) │ Vision: OpenCV + MediaPipe + DeepFace │ Speech: Whisper (word timestamps) │ Database: MongoDB (new collection) │ Auth: same Bearer token as existing modules

Prepared by: Om Kinage  |  Date: September 2026

# 1. Module Overview

Module 3 adds multimodal communication analysis to SpeechAI. The user records a short video of themselves speaking. The system analyses the audio (pace, fillers, pauses, repetitions, clarity) and the video (face presence, eye contact, head stability, posture, facial emotion), fuses both streams on a shared timeline, and returns one explainable score with component scores and specific feedback. It implements the multimodal pipeline described in the IEEE paper (audio + language + visual layers, feature fusion, scoring engine, feedback generator, session persistence) as a working module.

Non-Interference Rule (design constraint) Module 1 (Practice), Module 2 (Fluency), the Exercise Library, authentication and the existing dashboard must behave exactly as they do today. Module 3 is strictly additive: new folder, new service, new database collection, new frontend folder. The only edits to existing files are small additive lines in App.tsx (Section 5.3). Zero backend files are modified.

## 1.1 Module Goals

- Record webcam video and microphone audio together in the browser and upload them as a single file

- Speech analysis: speech rate (WPM), filler words, long pauses (> 1.5 s), repetitions, clarity — using the same definitions as Module 2 so scores are comparable

- Visual analysis: face presence, camera-facing (eye-contact proxy) ratio, head stability, posture, facial emotion distribution

- Fuse audio and video features on 5-second windows to produce a timeline (paper Section IV-E and V-G)

- Weighted overall score per paper Eq. (1), always shown together with its component scores so the user can see why the score changed

- If a modality cannot be measured (no face, no speech, shoulders out of frame), skip it and renormalise the weights — never invent a value (paper Section V-G)

- Threshold-based, per-component feedback (paper Section IV-F)

- Asynchronous processing: upload returns a job id immediately; the UI polls for progress and result

- Record stage timings and real-time factor (paper Eq. 12–13) so latency can be reported with measured numbers

- Privacy by default: raw video is deleted after analysis; only extracted features are stored

- Own history, report endpoint and dashboard tab — no changes to existing dashboards

## 1.2 Module Information

| Field | Details |
| --- | --- |
| Module Name | Module 3 — Video + Audio Communication Analysis |
| Module Type | Multimodal (audio + visual) analysis with rule-based scoring — no model training |
| Frontend | React + TypeScript (existing Vite app); new folder src/modules/video/; native MediaRecorder + getUserMedia; Recharts (already installed) |
| Backend | New FastAPI service in backend_video/, port 8001, own virtual environment |
| Speech | OpenAI Whisper (base by default), word_timestamps=True, avg_logprob for clarity |
| Vision | OpenCV + MediaPipe (Face Mesh with iris, Pose) + DeepFace (emotion) |
| Media tooling | FFmpeg (already available via static-ffmpeg) for audio extraction and frame sampling |
| Database | Same MongoDB instance; new collection video_sessions; existing collections untouched |
| Auth | Same Bearer token; verified with the same secret; falls back to user_anonymous exactly like existing routes |
| Processing model | Record → upload → background job → poll (near-real-time batch). WebSocket streaming is future work |
| Existing files modified | frontend/src/App.tsx only (additive: 1 import, 1 tab entry, 1 conditional render) |
| Estimated effort | About 11–12 working days for the core (Phases 0–6, 8, 9); +1 day for optional Phase 7 |

# 2. Why This Module

| Advantage | Detail |
| --- | --- |
| Completes the paper | The paper's architecture has audio, language and video pipelines with fusion. Modules 1 and 2 cover audio; Module 3 adds the visual side and the fusion layer. |
| Distinct technical domain | Computer vision (landmarks, gaze, pose, emotion) combined with ASR and time-aligned feature fusion — different from the transcript-only logic in Modules 1 and 2. |
| Explainable | Every score is a documented formula on measured features. Nothing is a black box, which suits a viva and the paper's explainability argument. |
| Measurable | Built-in stage timings and RTF give real latency numbers for the paper's evaluation section. |
| Safe to add | Separate service, separate collection, additive frontend change. Existing modules cannot be broken by it. |
| Completable | Uses pre-trained components only (Whisper, MediaPipe, DeepFace). No dataset collection or training. |

# 3. Complete Application Flow

This section describes the end-to-end flow as it will work in the final module.

## 3.1 User Flow

- Open the app → a new Video Analysis tab appears next to Practice, Fluency and Exercises

- Consent screen: explains that the camera and microphone are used, the video is processed on the server and deleted afterwards, and only scores and features are saved

- Task selection: Free talk / Interview answer / Presentation (each has a different reference speech-rate band) and a duration (30 / 60 / 90 / 120 s). A prompt is shown from a built-in list — no AI API needed

- Setup check: live camera preview, face-in-frame guide, microphone level meter, lighting hint (brightness check)

- Record: 3-2-1 countdown, running timer, Stop button, auto-stop at the chosen duration

- Review: play back the clip, then Analyze or Retake

- Processing: progress states — Uploading → Extracting audio → Transcribing → Analysing video → Scoring

- Result page: overall score, component scores, timeline, emotion breakdown, feedback (Section 3.2)

- History tab: all past video sessions, with trend chart and session detail

## 3.2 Result Page Contents

| Card | Content |
| --- | --- |
| Overall score | S_overall shown as x.x / 10 (stored internally on 0–100 per the paper), plus a line listing which components were used and which were unavailable |
| Component scores | Fluency (F), Speech clarity (P), Non-verbal (N), Emotion (E); Grammar (G) and Vocabulary (V) when Phase 7 is enabled. Radar chart + bars |
| Speech metrics | Duration, word count, WPM, filler count and types, repetitions, long pauses, pause ratio |
| Visual metrics | Face presence %, camera-facing %, head stability, posture (or 'not measurable'), dominant emotion |
| Fusion timeline | Per 5-second window: WPM, camera-facing %, head motion, dominant emotion, with flagged moments (e.g. fast speech + looking away) |
| Emotion breakdown | Distribution of detected emotions over the session, with a short disclaimer that it is a coarse visual proxy |
| Feedback | Rule-based suggestions, grouped by Speech / Non-verbal / Recording quality |
| Quality warnings | Low light, face not visible, no speech detected, no audio track — shown clearly instead of silently lowering the score |
| Timings | Small collapsible panel: per-stage seconds and RTF (useful for the paper's latency evaluation) |

## 3.3 Job Statuses

| Status | Meaning |
| --- | --- |
| QUEUED | Upload accepted, job row created, waiting for the worker |
| PROCESSING | Worker is running; stage field shows the current step (extracting_audio, transcribing, video_analysis, scoring) |
| COMPLETED | Result saved; the frontend renders the result page |
| FAILED | Something went wrong; error explains it; temporary files are already cleaned up |

# 4. System Architecture

Module 3 runs as an independent FastAPI service next to the existing backend. Both talk to the same MongoDB server. The React app calls the existing API on port 8000 for Modules 1 and 2 and the new API on port 8001 for Module 3.

## 4.1 Request Flow

- React records video + audio with MediaRecorder (video/webm;codecs=vp8,opus, fallback to whatever the browser supports)

- POST /video/analyze (multipart: video, task_type, duration_hint) with the Bearer token

- Service checks the token, file size and type, saves the file to a temp folder, creates a video_sessions row with status QUEUED and returns job_id

- Background worker: FFmpeg extracts audio to 16 kHz mono WAV

- Audio pipeline: Whisper (word timestamps + avg_logprob) → speech features (WPM, fillers, pauses, repetitions, clarity)

- Video pipeline: FFmpeg samples frames at 5 FPS → MediaPipe Face Mesh + Pose per frame → DeepFace on face crops at 1 FPS

- Fusion: both feature sets aligned to 5-second windows; normalisation to 0–100 sub-scores

- Scoring engine: component scores + weighted overall score; unavailable components dropped and weights renormalised

- Feedback engine: threshold rules produce suggestions

- Result, timings and RTF written to MongoDB; temp video and audio deleted

- Frontend polls GET /video/session/{job_id} every 2 s until COMPLETED, then renders the result

## 4.2 Non-Interference Strategy

| Risk to existing modules | How Module 3 avoids it |
| --- | --- |
| Dependency conflicts (DeepFace pulls TensorFlow; Whisper uses PyTorch; NumPy version clashes) | Separate virtual environment venv_video and requirements_video.txt. Existing requirements.txt and environment are never touched. |
| Editing shared backend code | No backend file is modified. Module 3 does not import from main.py. Small helpers (filler list, pause rule, WPM band) are re-implemented with identical definitions. |
| Database changes | New collection video_sessions only. No schema or index changes on users, practice_sessions, analysis_sessions, exercises. |
| Existing dashboard / reports | GET /reports/{user_id} is unchanged. Module 3 exposes its own GET /video/reports/{user_id} and its own history tab. |
| Heavy processing slowing the existing API | Different process. A long video job cannot block Module 1 or 2 requests. |
| Frontend regressions | All new UI lives in src/modules/video/. App.tsx gets an import, a tab entry and a conditional render — no existing state, handler or style is edited. |
| Auth behaviour | Same secret and token format; same user_anonymous fallback. Auth routes are not modified. |
| Rollback | Work on branch feature/module3-video after tagging pre-module3. Removing the 3 additive lines and not starting port 8001 restores the old app instantly. |

## 4.3 Backend Package Structure (backend_video/)

| Package | Files | Purpose |
| --- | --- | --- |
| (root) | app.py, config.py, schemas.py, db.py, auth_adapter.py | FastAPI app, tunable settings, request/response models, Mongo connection, token check |
| api/ | routes.py, jobs.py | HTTP endpoints; background job runner and status updates |
| media/ | media_utils.py, frame_sampler.py | FFmpeg audio extraction, probing, validation, frame sampling |
| audio/ | asr.py, speech_features.py | Whisper wrapper (lazy singleton), filler / pause / repetition / WPM / clarity |
| vision/ | face_features.py, pose_features.py, emotion.py, quality.py | Landmarks, gaze, head stability, posture, emotion, brightness and framing checks |
| fusion/ | windows.py, scoring.py, feedback.py | 5-s window alignment, formulas and weights, feedback rule table |
| language/ (optional) | grammar.py, vocabulary.py | Phase 7 — grammar (G) and vocabulary (V) scores |
| tests/ and tools/ | unit tests, sample clips, debug_overlay.py | Pure-function tests; landmark overlay for visual validation |

## 4.4 Alignment with the IEEE Paper

Module 3 follows the paper's design where it is practical for a student project and states each deviation explicitly.

| Paper component | Module 3 implementation | Deviation / note |
| --- | --- | --- |
| WebRTC capture | getUserMedia + MediaRecorder | No peer connection needed for record-then-upload |
| WebSocket real-time gateway | HTTP upload + status polling | Streaming is future work; upgrade path: chunked upload or WebSocket |
| Whisper ASR | Whisper with word timestamps | Same |
| Wav2Vec2 + MFCC disfluency | Rule-based on transcript + timestamps (as Module 2) | No trained disfluency classifier; stated as a simplification |
| BERT / RoBERTa language scoring | Phase 7 (optional) | Off by default; weights renormalised when absent |
| MediaPipe landmarks / gaze / pose | Face Mesh (iris) + Pose | Same |
| OpenCV + DeepFace emotion | Same | Coarse proxy; low weight |
| Fusion + scoring (Eq. 1–4, 14–16) | Implemented as pure functions in fusion/ | Weights are design variables, calibrated in Phase 8 |
| Threshold-based feedback (IV-F) | Rule table in feedback.py | Same |
| MongoDB session persistence | video_sessions | Same |

# 5. Development Plan — All Phases

| Phase | Effort | Status |
| --- | --- | --- |
| Phase 0 — Safety baseline + environment setup | 0.5 day | PLANNED |
| Phase 1 — Video capture + upload + job skeleton | 1 day | PLANNED |
| Phase 2 — Audio pipeline (extract, Whisper, speech features) | 1 day | PLANNED |
| Phase 3 — Visual pipeline (face, gaze, head, posture, quality) | 2 days | PLANNED |
| Phase 4 — Emotion analysis (DeepFace) | 1 day | PLANNED |
| Phase 5 — Fusion, scoring engine, feedback engine | 1.5 days | PLANNED |
| Phase 6 — Results UI, history, report endpoint | 2 days | PLANNED |
| Phase 7 — Grammar + vocabulary scores (optional) | 1 day | OPTIONAL |
| Phase 8 — Regression, calibration, latency measurement | 1.5 days | PLANNED |
| Phase 9 — Documentation + deployment | 1 day | PLANNED |

## 5.1 Backend Files to Build

| File | Location | Phase | Purpose |
| --- | --- | --- | --- |
| app.py | backend_video/ | 0 | FastAPI app, CORS for the frontend origin, GET /video/health |
| config.py | backend_video/ | 0 | All thresholds, weights, sampling rates, limits, model names — tunable in one place |
| db.py | backend_video/ | 1 | Mongo connection to the existing database; video_sessions collection and index |
| auth_adapter.py | backend_video/ | 1 | Verify the same Bearer token; return user_anonymous when absent |
| schemas.py | backend_video/ | 1 | Pydantic models for job, result, feature blocks |
| routes.py | backend_video/api/ | 1 | /video/analyze, /video/session/{id}, /video/reports/{user_id}, delete |
| jobs.py | backend_video/api/ | 1 | Runs the pipeline in the background, updates status and stage, always cleans temp files |
| media_utils.py | backend_video/media/ | 2 | ffprobe checks, audio extraction to 16 kHz mono WAV, no-audio-track detection |
| asr.py | backend_video/audio/ | 2 | Lazy Whisper singleton, word timestamps, filler-friendly initial prompt |
| speech_features.py | backend_video/audio/ | 2 | WPM, fillers, long pauses, repetitions, clarity from avg_logprob |
| frame_sampler.py | backend_video/media/ | 3 | FFmpeg fps=5 frame extraction (robust to broken WebM metadata) |
| face_features.py | backend_video/vision/ | 3 | Face Mesh: presence, iris-based gaze, head pose, nose motion |
| pose_features.py | backend_video/vision/ | 3 | Pose: shoulder tilt, visibility |
| quality.py | backend_video/vision/ | 3 | Brightness, face size, framing warnings |
| emotion.py | backend_video/vision/ | 4 | DeepFace emotion on face crops at 1 FPS; can be switched off via config |
| windows.py | backend_video/fusion/ | 5 | Align speech and visual features into 5-second windows; flag combined events |
| scoring.py | backend_video/fusion/ | 5 | Sub-score formulas, weighted overall score, renormalisation |
| feedback.py | backend_video/fusion/ | 5 | Rule table → feedback items |
| grammar.py, vocabulary.py | backend_video/language/ | 7 | Optional G and V scores |
| requirements_video.txt | backend_video/ | 0 | Pinned dependencies for the separate environment |

## 5.2 Frontend Files to Build

| File | Location | Phase | Purpose |
| --- | --- | --- | --- |
| VideoAnalysisModule.tsx | src/modules/video/ | 1 | Module 3 root component: consent → setup → record → review → processing → result |
| useMediaRecorder.ts | src/modules/video/hooks/ | 1 | getUserMedia, supported mimeType detection, start/stop, max-duration auto-stop, stream cleanup |
| videoApi.ts | src/modules/video/ | 1 | Calls to port 8001 (base URL from VITE_VIDEO_API_URL); attaches the existing token |
| SetupCheck.tsx | src/modules/video/components/ | 1 | Camera preview, face guide, mic level, lighting hint |
| RecorderPanel.tsx | src/modules/video/components/ | 1 | Countdown, timer, record controls, playback |
| ProcessingView.tsx | src/modules/video/components/ | 1 | Stage-by-stage progress while polling |
| ScoreOverview.tsx | src/modules/video/components/ | 6 | Overall score, component bars, radar chart |
| FusionTimeline.tsx | src/modules/video/components/ | 6 | Recharts timeline of WPM, camera-facing %, head motion, emotion per window |
| EmotionBreakdown.tsx | src/modules/video/components/ | 6 | Emotion distribution + disclaimer |
| FeedbackList.tsx | src/modules/video/components/ | 6 | Grouped feedback and quality warnings |
| VideoHistory.tsx | src/modules/video/components/ | 6 | History list, trend chart, session detail |
| video.css | src/modules/video/ | 1 | Scoped styles (prefix .vid-) so no existing style is affected |
| types.ts | src/modules/video/ | 1 | TypeScript types matching the API |

## 5.3 Existing Files Touched (complete list)

| File | Change | Why it is safe |
| --- | --- | --- |
| frontend/src/App.tsx | Add import VideoAnalysisModule from './modules/video/VideoAnalysisModule'; add one tab/nav entry; add one conditional render block for the new tab | Purely additive; no existing state, function or JSX is edited. Adapt to how the current tab switching is written. |
| frontend/.env (or .env.local) | Add VITE_VIDEO_API_URL=http://localhost:8001 | New variable; existing variables unchanged |
| backend/ (all files) | No change | Module 3 is a separate service |
| frontend/package.json | No change | MediaRecorder is native; Recharts and Lucide are already installed |
| MongoDB existing collections | No change | Only video_sessions is created |

# 6. Database Design

## 6.1 Collection: video_sessions

| Field | Type | Purpose |
| --- | --- | --- |
| _id | ObjectId | Job / session id returned to the frontend |
| user_id | string | Same user id scheme as existing sessions (user_anonymous when not logged in) |
| session_category | string | Constant video (keeps naming consistent with existing history grouping) |
| status, stage, error | string | QUEUED / PROCESSING / COMPLETED / FAILED, current step, failure message |
| created_at, completed_at | datetime | Timestamps |
| task_type, prompt_text | string | free_talk / interview / presentation, and the prompt shown |
| duration_sec, video_meta | number, object | Length; width, height, sampled FPS |
| speech | object | transcript, word_count, wpm, filler_count, filler_types, repetition_count, long_pauses[], pause_ratio, clarity_raw |
| visual | object | face_presence_ratio, camera_facing_ratio, head_motion, posture_ok_ratio (or null), emotion_distribution, dominant_emotion, brightness_mean |
| timeline | array | One object per 5-s window: t_start, wpm, fillers, pause_ratio, camera_facing, head_motion, dominant_emotion, flags[] |
| scores | object | F, P, G, V, N, E (0–100 or null), overall_100, overall_10, weights_used, unavailable[] |
| feedback | array | Items with category, severity, message |
| quality_warnings | array | Low light, no face, no audio, etc. |
| timings, rtf | object, number | Seconds per stage; RTF = total processing time / recording length |

Index: { user_id: 1, created_at: -1 }. Not stored: the raw video and audio (deleted after processing). Only derived features and scores are kept.

# 7. Feature Engineering and Scoring

This section plays the role that prompt engineering plays in an LLM project: the quality of Module 3 depends on how features are defined and scored. Everything below is implemented as pure functions in fusion/scoring.py and configured in config.py, so each formula can be unit-tested and tuned without touching the pipeline.

## 7.1 Default Parameters

| Parameter | Default | Note |
| --- | --- | --- |
| Video frame sampling | 5 FPS | Extracted with FFmpeg fps=5, scaled to 640 px width |
| Emotion sampling | 1 FPS | Every 5th sampled frame; the slowest step |
| Fusion window | 5 s | Paper Section V-G: features correlated over a customisable interval |
| Long pause | > 1.5 s | Same as Module 2; leading and trailing silence excluded |
| Speech-rate reference band | 120–150 WPM | Same as Module 2 for free talk; task-specific bands configurable |
| Minimum face presence | 50 % of frames | Below this, N and E are marked unavailable |
| Max upload | 100 MB / 180 s | Reject with 413 / 400 |
| Whisper model | base | small is more accurate for Indian English but slower |

## 7.2 Speech Features (consistent with Module 2 and the paper)

| Metric | Formula | Notes |
| --- | --- | --- |
| Filler rate | R_filler = 100 × N_filler / N_words (Eq. 2) | Same filler list as Module 2: um, uh, like, actually, basically, so, you know |
| Filler score | S_filler = max(0, 100 × (1 − R_filler / R_ref)) (Eq. 3) | R_ref set in config |
| Speech rate | R_speech = 60 × N_words / T_speech (Eq. 4) | T_speech in seconds → per minute |
| Rate score | S_rate = 100 inside the band; decreases linearly with distance outside it | Reference range is task-specific, not universal |
| Pause ratio | R_pause = T_pause / T_session (Eq. 15) | T_pause = sum of gaps > 1.5 s between words |
| Pause score | S_pause = max(0, 100 × (1 − R_pause / R_ref_pause)) | Same form as Eq. 3 |
| Repetition score | S_repeat = max(0, 100 × (1 − R_repeat / R_ref_repeat)) | R_repeat = repetition events per 100 words (repeated words / n-grams, as Module 2) |
| Fluency F | F = w1·S_filler + w2·S_pause + w3·S_repeat + w4·S_rate (Eq. 16) | Default w1..w4 = 0.25 each; tuned in Phase 8 |
| Clarity P | P = min-max normalisation of mean Whisper avg_logprob to 0–100 (Eq. 14) | Recognition-confidence proxy, not a direct measure of pronunciation — state this in the report |

## 7.3 Visual Features

| Metric | How it is computed | Score mapping |
| --- | --- | --- |
| Face presence | Frames where Face Mesh finds a face / total sampled frames | Gate only. Below 50 % → N and E unavailable + warning |
| Camera-facing ratio (gaze proxy) | Iris centre position between eye corners (Face Mesh iris landmarks) within a central range, and head yaw below a limit. Frame counts as camera-facing if both hold | S_gaze = min(100, 100 × ratio / R_ref_gaze). R_ref_gaze configurable (default 0.7) |
| Head stability | Standard deviation of nose-tip position, normalised by inter-ocular distance, per window and overall | S_head = max(0, 100 × (1 − σ / σ_ref)) |
| Posture | Pose landmarks: shoulder-line tilt angle; share of frames with tilt below a limit (default 8°) and both shoulders visible | S_posture = 100 × share. If shoulders are mostly out of frame → unavailable, not zero |
| Non-verbal N | N = 0.4·S_gaze + 0.3·S_head + 0.3·S_posture | Renormalised if posture is unavailable |
| Emotion E | DeepFace dominant emotion per sampled frame; R_neg = share of frames dominated by angry, fear, disgust or sad | S_emotion = max(0, 100 × (1 − R_neg / R_ref_neg)); neutral counts as neutral, not negative |
| Quality checks | Mean frame brightness, face bounding-box size, fraction of frames cropped | Produce warnings; never silently reduce a score |

Visual metrics are behavioural proxies, not measurements of a person's psychological state (paper Section IV-D). Eye-contact norms differ across cultures, so the UI calls the metric 'camera-facing' and the reference value is configurable.

## 7.4 Overall Score (paper Eq. 1)

S_overall = w_F·F + w_P·P + w_G·G + w_V·V + w_N·N + w_E·E,  with Σ w = 1

| Component | Default weight | Source features |
| --- | --- | --- |
| F — Fluency | 0.30 | Filler, pause, repetition, rate (Eq. 16) |
| P — Speech clarity | 0.15 | Whisper avg_logprob |
| G — Grammar | 0.10 | Phase 7 (optional) |
| V — Vocabulary | 0.10 | Phase 7 (optional) |
| N — Non-verbal | 0.25 | Camera-facing, head stability, posture |
| E — Emotion | 0.10 | Negative-emotion share |

- Renormalisation: if a component is unavailable, w_i' = w_i / Σ(available weights). Example without G and V: F 0.375, P 0.1875, N 0.3125, E 0.125.

- Scale: computed on 0–100 as in the paper and shown as x.x / 10 in the UI so it reads like Modules 1 and 2. Both values are stored.

- Weights are design variables, not validated constants (the paper says this too). They are calibrated against human ratings in Phase 8 on a development split and then frozen.

- Note on the paper: Eq. (1) prints the weight subscripts as w_T, w_m, w_m for F, P and G. In code use distinct names w_F, w_P, w_G, w_V, w_N, w_E.

## 7.5 Fusion Windows

Speech and vision are not synchronised, so each stream is bucketed into 5-second windows by timestamp. Each window stores WPM, fillers, pause ratio, camera-facing %, head motion and dominant emotion. Cross-modal flags are then derived, for example: speaking fast while looking away, long pause with gaze aversion, filler cluster with high head motion. These flags drive the timeline highlights and the most specific feedback.

## 7.6 Feedback Rules

Feedback is generated from component thresholds, not from the aggregate score alone (paper Section IV-F). Thresholds below are starting defaults and are tuned in Phase 8.

| Trigger (default) | Feedback | Category |
| --- | --- | --- |
| Filler rate > 4 % | Replace fillers with a short silent pause; pause before the next sentence | Speech |
| WPM outside band | Slow down / speed up towards a conversational pace (band shown) | Speech |
| Pause ratio high or > 3 long pauses | Plan your next point during sentence breaks; practise sentence chunking | Speech |
| Repetitions detected | Slow down slightly and finish each word before starting the next | Speech |
| Camera-facing < 50 % | Look towards the camera lens when making your main points | Non-verbal |
| Head motion above reference | Keep your head steady; use hand gestures instead of head movement | Non-verbal |
| Shoulder tilt > 8° | Sit upright with shoulders level; centre the camera | Non-verbal |
| Negative-emotion share > 40 % | Relax your face and try to start with a calm, neutral or friendly expression | Non-verbal |
| Brightness low / face small or cropped | Face a light source; move slightly back; centre your face | Recording quality |
| Face absent in many frames | Adjust the camera so your face stays in frame (score components skipped) | Recording quality |

Optional: link a rule to a Module 2 drill by name using a read-only GET /exercises call to the existing API. This requires no change to Module 2.

# 8. Step-by-Step Phase Development Guide

Each phase ends with a milestone that can be demonstrated. After every phase, run the quick regression check from Phase 0 (Modules 1 and 2 still return the same results).

## Phase 0 — Safety Baseline + Environment

- Commit the current project, tag it pre-module3, create branch feature/module3-video

- Run the existing run_all_tests.py and save the output as the baseline

- Take 2 fixed audio samples and save the JSON responses of POST /practice/submit and POST /analyze/speech as golden files (ignore ids and timestamps when comparing later)

- Create backend_video/ and a new virtual environment venv_video. Check that your Python version is supported by both TensorFlow (DeepFace) and MediaPipe before installing

- Dependencies (requirements_video.txt): fastapi, uvicorn, pymongo, python-multipart, numpy, opencv-python-headless, mediapipe, deepface, tf-keras, openai-whisper, static-ffmpeg, pydantic. Pin versions once it works

- Pre-download DeepFace weights once (they download on first use and need internet)

Milestone: uvicorn app:app --port 8001 returns OK on GET /video/health, and the existing app on port 8000 is unaffected.

## Phase 1 — Capture, Upload, Job Skeleton

Build the recorder and the job plumbing first, with a dummy processing step.

- useMediaRecorder: getUserMedia({ video: { width: 640, height: 480 }, audio: true }); choose the first supported mimeType from a candidate list (Safari records MP4); stop all tracks when done

- Consent screen, setup check (preview, mic level), countdown, timer, auto-stop, playback

- Backend: validate type and size, save to a temp folder, create the QUEUED row, return job_id

- Background runner updates status and stage; a finally block always deletes temp files

- Frontend polls the session endpoint every 2 s

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /video/health | None | Service and model status |
| POST | /video/analyze | Bearer (optional) | Upload video; returns job_id with status QUEUED |
| GET | /video/session/{job_id} | Bearer (optional) | Status, stage, and full result once COMPLETED |

Milestone: record 20 s in the browser → job goes QUEUED → PROCESSING → COMPLETED with a placeholder result, and the row appears in video_sessions.

## Phase 2 — Audio Pipeline

- Extract audio: ffmpeg -i input -vn -ac 1 -ar 16000 out.wav. Detect a missing audio track and report it instead of failing

- Whisper with word_timestamps=True. Use an initial_prompt containing fillers ('Umm, uh, like, you know') because Whisper tends to clean them up

- Implement speech_features.py: words, WPM, fillers, long pauses, repetitions, clarity

- Handle edge cases: silence, very short speech, no words detected → speech components marked unavailable

- Consistency test: run the same audio through Module 2 and Module 3 and confirm WPM, filler count and pause count agree within a small tolerance

Milestone: a recording produces a correct speech feature block that matches Module 2 on the same audio.

## Phase 3 — Visual Pipeline

- Frame extraction: use FFmpeg -vf fps=5,scale=640:-1 to write frames to a temp folder. Browser WebM files often lack duration and seek metadata, so reading them directly with OpenCV can be unreliable

- Face Mesh (refine_landmarks=True, one face): presence, iris position, head yaw / pitch, nose-tip position

- Pose (lightweight model): shoulder tilt and visibility

- quality.py: brightness, face size, cropping

- Check which MediaPipe API your installed version provides (legacy solutions or the newer Tasks API) and code to that

- tools/debug_overlay.py: draw landmarks and gaze decision on frames and save a short clip. Validate visually on your own recordings before trusting any number

Milestone: for a test clip, a per-frame feature list and an overlay video that looks correct.

## Phase 4 — Emotion Analysis

- Crop the face using the MediaPipe bounding box and call DeepFace.analyze(crop, actions=['emotion'], detector_backend='skip', enforce_detection=False) — avoids running a second face detector

- Run at 1 FPS; warm the model at service start so the first job is not slow

- ENABLE_EMOTION flag in config: if off, E is unavailable and weights renormalise

- Aggregate to a distribution and R_neg. Treat 'neutral' as neutral. DeepFace often labels resting faces as sad or angry, so E keeps a low weight and carries a disclaimer

Milestone: emotion distribution returned for a clip; disabling the flag still yields a valid overall score.

## Phase 5 — Fusion, Scoring, Feedback

- Implement windows.py, scoring.py, feedback.py as pure functions with no I/O

- Unit tests with fixed inputs for every formula in Section 7 (including renormalisation and unavailable cases)

- Add timing instrumentation around each stage and compute RTF

- Wire everything into jobs.py so a real upload returns a full result

Milestone: a real recording returns overall score, component scores, timeline, feedback and timings.

## Phase 6 — Results UI, History, Report Endpoint

- ScoreOverview (radar + bars), FusionTimeline (Recharts), EmotionBreakdown, FeedbackList, quality warnings, timings panel

- VideoHistory: list, trend line of overall score, session detail

- Add the three additive lines to App.tsx and verify all existing tabs still work

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /video/reports/{user_id} | Bearer (optional) | Session history and average score for the Module 3 dashboard tab |
| DELETE | /video/session/{job_id} | Bearer (optional) | Delete a stored session (owner only) |

Milestone: the full user journey works in the browser, from recording to history.

## Phase 7 — Grammar + Vocabulary (optional)

- Vocabulary V: moving-average type–token ratio (fixed window, e.g. 50 words) so it does not depend on speech length, plus average word length; require a minimum word count

- Grammar G, option A (matches the paper): a RoBERTa acceptability (CoLA) classifier on each sentence; score = share of acceptable sentences. Heavier, needs PyTorch (already in the environment through Whisper)

- Grammar G, option B (lighter): reuse the optional LLM endpoint pattern already used in the project for a JSON grammar-error count

- Caveat: Whisper output is punctuated and partly normalised, so grammar signals from ASR text can be optimistic. Describe G as a coaching estimate

- If this phase is skipped, G and V are unavailable and the weights renormalise — nothing else changes

Milestone: G and V appear in the result and the radar chart; disabling them still works.

## Phase 8 — Regression, Calibration, Latency

- Regression: re-run the Phase 0 golden requests against port 8000 and diff. Re-run run_all_tests.py. Click through Practice, Fluency, Exercises and Dashboard manually. Results must be identical apart from ids and timestamps

- Module 3 tests: good light, low light, no face, no audio track, silent audio, 3-minute clip, portrait phone recording, Safari/MP4 upload

- Calibration: record about 10–15 clips with varied behaviour; have 2–3 people rate them with one rubric; compute MAE, RMSE and Pearson/Spearman between S_AI and the human mean (paper Eq. 10–11); tune weights and thresholds on a development split, then freeze

- Latency: from stored timings, report per-stage seconds and RTF for base vs small, emotion on vs off (paper Eq. 12–13)

Milestone: regression clean, calibration table and latency table ready.

## Phase 9 — Documentation + Deployment

- Add a Module 3 section to PROJECT_OVERVIEW.md and the README (architecture, endpoints, how to start both backends)

- Screenshots: setup check, recording, result page, timeline, history

- Update the IEEE paper's implementation-status wording only after Phase 8 numbers exist, and report the measured values honestly with their conditions

Milestone: another person can start both services from the README and run a full analysis.

# 9. Tests to Run

| Test | Input | Expected result |
| --- | --- | --- |
| GET / on port 8000 | — | Same response as before Module 3 |
| POST /practice/submit (golden) | Saved sample audio | Identical JSON (ignoring ids / timestamps) |
| POST /analyze/speech (golden) | Saved sample audio | Identical JSON (ignoring ids / timestamps) |
| GET /video/health | — | 200 OK, models loaded |
| POST /video/analyze | 30 s webcam clip | 202 + job_id, status QUEUED |
| GET /video/session/{id} (poll) | job_id | PROCESSING → COMPLETED with scores, timeline, feedback, timings |
| Upload without token | Valid clip | Processed under user_anonymous, like existing routes |
| Clip with no face | Camera covered / face out of frame | N and E unavailable, warning shown, overall from F and P |
| Clip with no audio track | Video without audio | Speech components unavailable, visual-only score, clear message |
| Silent clip | Face visible, no speech | 'No speech detected'; F and P unavailable; no crash |
| Low-light clip | Dim room | Lighting warning; scores still computed |
| Oversized file | > 100 MB | 413 with clear message |
| Unsupported file | Non-video file | Rejected with 400 / 415 |
| Forced failure | Corrupted video | Status FAILED with error; temp files removed |
| Two uploads at once | Two clips | Both complete; Modules 1 and 2 stay responsive |
| Emotion disabled | ENABLE_EMOTION=false | Valid overall score; E unavailable |
| Formula unit tests | Fixed feature inputs | Exact expected sub-scores and renormalised weights |
| UI regression checklist | Manual | Practice, Fluency, Exercises, Dashboard behave as before |

# 10. Viva Questions This Module Answers

| Question | Your Answer |
| --- | --- |
| Tell me about Module 3. | It records video and audio in the browser, analyses speech and visual behaviour on the server, fuses them on 5-second windows and returns an explainable score with feedback. It implements the multimodal pipeline from our paper as a working module. |
| Why a separate service? | To guarantee the existing modules are unaffected. DeepFace brings TensorFlow, which can conflict with the PyTorch and NumPy versions used by the existing backend, and long video jobs should not block Module 1 and 2 requests. |
| How do you fuse audio and video? | Each stream is timestamped and bucketed into 5-second windows. Per-window features are normalised to 0–100, and cross-modal flags such as 'fast speech while looking away' are derived. The overall score is a weighted sum (paper Eq. 1). |
| How is eye contact measured? | Face Mesh iris landmarks give the iris position between the eye corners, combined with head yaw. We call it a camera-facing ratio, a proxy — not true gaze tracking — and the reference value is configurable because norms differ across cultures. |
| Are the weights validated? | Not initially. They are design variables, as the paper states. Phase 8 calibrates them against human ratings using MAE, RMSE and correlation on a development split, then freezes them. |
| What if the face or audio is missing? | That component is marked unavailable, the weights renormalise over the remaining ones, and a warning is shown. The system never fabricates a value. |
| What are DeepFace's limitations? | It is trained on posed or lab data, often mislabels neutral faces, and is sensitive to lighting and camera angle. It has a low weight and a disclaimer; it is a coarse proxy, not a psychological measurement. |
| How do you know existing modules still work? | Golden-response comparison of Modules 1 and 2 before and after, the existing test suite, a manual UI checklist, and a git tag to roll back. |
| Why not real-time streaming? | The paper proposes WebSocket streaming. We implemented record-then-analyse first because it is far simpler to validate. We measure RTF and stage latency, so the upgrade path to chunked or streaming analysis is evidence-based. |
| What about privacy? | Explicit consent screen, raw video deleted after processing, only derived features stored, and users can delete sessions. |

# 11. Git and Repository Setup

- Before starting: commit everything on the main branch, then git tag pre-module3

- git checkout -b feature/module3-video; commit at the end of each phase with a clear message

- Add to .gitignore: venv_video/, tmp_media/, *.webm, *.mp4, .env, downloaded model weights

- Merge to main only after Phase 8 regression passes

- README additions: Module 3 overview, prerequisites (FFmpeg, Python version notes), how to start both services, environment variables, endpoint list, screenshots

# 12. Deployment and Risks

## 12.1 Pre-Deployment Checklist

- Environment variables: MONGO_URI, TOKEN_SECRET (same as the existing backend), WHISPER_MODEL, ENABLE_EMOTION, MAX_UPLOAD_MB, allowed CORS origins

- Camera and microphone access require a secure context: localhost works in development, but any deployed frontend must be served over HTTPS

- Whisper + TensorFlow + MediaPipe together use far more memory than small free hosting tiers provide; plan a larger instance or a local demo

- Confirm temp files are deleted on success and on failure; add a periodic cleanup for orphaned files

- Frontend: set VITE_VIDEO_API_URL to the deployed Module 3 URL

## 12.2 Risk Register

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Python version not supported by TensorFlow or MediaPipe wheels | Install fails | Check compatibility first; use a dedicated venv (or a supported Python) for backend_video/ |
| Browser WebM lacks duration / seek info | Frame reading errors in OpenCV | Sample frames with FFmpeg fps filter instead of direct OpenCV seeking |
| Safari records MP4 | Unexpected container | FFmpeg handles both; test on Safari / iOS |
| Long CPU processing time | Poor user experience | Async job with stage progress; 5 FPS / 1 FPS sampling; emotion switch; smaller Whisper model |
| Whisper removes fillers | Undercounted disfluencies | Filler-friendly initial_prompt; consistency test against Module 2 |
| Second Whisper instance uses memory | Higher RAM use | Use base; lazy load once per process |
| DeepFace false emotion labels | Misleading E score | Low weight, neutral handled separately, visible disclaimer |
| Webcam framing hides shoulders | Posture cannot be measured | Mark unavailable instead of scoring zero; suggest framing in setup check |
| Cultural differences in eye contact | Unfair gaze score | Label as camera-facing proxy; configurable reference; note in limitations |
| Privacy of video | Sensitive data exposure | Consent screen, delete raw media after processing, store features only |
| Uncalibrated weights | Scores not validated | Say so in the UI and report; calibrate in Phase 8 |

— End of Plan —